Test Plan Document

Project: qAcademy — School Management System

| Field | Value |
| --- | --- |
| Document ID | TP-QACAD-001 |
| Version | 1.0 |
| Status | Draft — pending review |
| Traces to | BRD-QACAD-001, FA-QACAD-001, RM-QACAD-001 |
| Author | Khosruz Zaman (QA / Test Automation Engineer), drafted with Claude |
| Date | 2026-09-06 |
| Distribution | Development team, QA/Test team, Product Owner, Project stakeholders |

Design note on this document: it is written to be multipurpose — usable as-is for qAcademy's own test effort, and reusable as a template for the sibling qEducation/qCampus projects or any future module added to this system. Every section states what and why in plain language before any technical detail, so it is readable by a developer, a manual tester, a test automation engineer, or a non-technical stakeholder without needing the others explained first.

How to Read This Document

| If you are a... | Read primarily... |
| --- | --- |
| Product Owner / stakeholder | §1 Introduction, §2 Scope, §7 Exit Criteria, §16 Metrics |
| Developer | §2 Scope, §4 Test Items, §5 Out of Scope, §15 Defect Process |
| Manual Tester | §3 Approach, §6–8 Criteria, §9 Environment, §10 Deliverables |
| Test Automation Engineer | §3.3–3.4 Approach, §9 Environment, §11 Schedule, and the companion Test Strategy (TS-QACAD-001, next phase) |
| New team member onboarding | Start to finish — this document plus the BRD and Functional Analysis together explain the whole "why" behind the project |

1. Introduction

1.1 Purpose

This Test Plan defines what will be tested, how, by what criteria testing is considered complete, and who is responsible — for the qAcademy school management system (Spring Boot REST API + its dashboard UI, both backed by a shared H2 database).

1.2 Background

qAcademy lets Admin/Staff/Student users manage students, courses, and enrollments through either a REST API or a browser dashboard, both of which operate on the same underlying data. Full business context lives in BRD-QACAD-001; the module-level technical breakdown lives in FA-QACAD-001. This plan does not repeat that detail — it defines the testing effort around it.

1.3 Objectives of Testing

- Verify every functional requirement in the BRD (BR-AUTH-*, BR-STU-*, BR-CRS-*, BR-ENR-*, BR-UI-*) behaves as specified, through both the API and the dashboard.

- Verify the role/permission matrix (Functional Analysis §3) is enforced correctly and identically by both the API (the real security boundary) and the UI (which should also visibly respect it, per BR-UI-05).

- Verify non-functional requirements that are practical to test at this scale: password hashing, JWT expiry behavior, cascade delete integrity, cross-platform portability (NFR-01, 02, 04, 05).

- Surface defects as early and as clearly as possible, with enough detail (steps, data, evidence) that they are reproducible by anyone on the team.

2. Scope

2.1 In Scope

Functional and role-based testing of all modules defined in the Functional Analysis: Authentication & Authorization, Student Management, Course Management, Enrollment Management, and the Dashboard UI — across both the REST API and the browser UI, including the five cross-cutting UI+API flows already identified (E2E-01..E2E-05 in FA-QACAD-001 §5).

2.2 Out of Scope

Directly inherited from the BRD's out-of-scope list (course editing/deletion, password reset, MFA/refresh tokens, notifications, analytics beyond dashboard counts, multi-tenancy), plus testing-specific exclusions for this phase:

| Excluded | Rationale |
| --- | --- |
| Formal load/performance testing (concurrent users, throughput) | Single-file H2 database is not designed for concurrent-write load; not a stated business objective (BRD §3) |
| Formal penetration testing | JWT/BCrypt correctness is covered functionally; a full security audit is a specialist activity outside this plan's scope |
| Accessibility (WCAG) audit | Not a stated requirement; may be added as a future phase |
| Localization / multi-language | Not a stated requirement |

3. Test Approach

3.1 Test Levels

| Level | Owner | Status |
| --- | --- | --- |
| Unit testing | Developer (already exists: TestNG + Mockito on services/validators in the app repo) | In place |
| Integration testing | QA | Planned — this effort |
| System / Functional testing | QA | Planned — this effort, primary focus |
| Regression testing | QA (automated where possible) | Planned — this effort, built up as automation matures |
| User Acceptance Testing (UAT) | Product Owner | Optional — plan supports it but does not mandate a separate UAT cycle for a single-stakeholder project |

3.2 Test Types

Functional (positive & negative), Authorization/role-based, Boundary & validation (field limits, malformed input), API contract (status codes, response shape), UI behavior (rendering, role-based gating, toasts/ errors), Data verification (cross-checking the H2 console against API/UI results), Cross-platform (macOS and Windows, per NFR-04), Smoke/Sanity (fast pre-checks before a full run).

3.3 Manual vs. Automated Testing

Test case authoring (Phase 4) will mark every case Manual or Automatable. As a working rule of thumb for this project:

- Automatable by default: anything API-only, and any UI flow that is stable, repeatable, and doesn't require human judgment (CRUD flows, role-gating checks, validation errors).

- Manual by default: first-pass exploratory testing of any new feature, visual/design review of the dashboard, and anything genuinely subjective (does an error message read clearly?).

Full automation architecture, tooling, and the Page Object Model design are the subject of the companion Test Strategy document (TS-QACAD-001, Phase 2) — this plan defines that it happens, not how the framework is built.

3.4 Combined UI + API Verification Approach

Because the API and dashboard share one database, a defining principle of this test effort is cross-verification: a write performed through one interface is checked through the other wherever practical (create via API → verify via UI; create via UI → verify via API; verify both against the H2 console directly when in doubt). This is what actually proves "one source of truth" (BRD §2) rather than two systems that merely look consistent.

4. Test Items (Features To Be Tested)

| Test Item ID | Module | Traces to |
| --- | --- | --- |
| TI-01 | Authentication (login, register, token issuance/expiry) | BR-AUTH-01..07 |
| TI-02 | Authorization / role enforcement (Admin, Staff, Student, Anonymous) | BR-AUTH-07, Functional Analysis §3 |
| TI-03 | Student Management (CRUD, validation, cascade delete) | BR-STU-01..05, NFR-05 |
| TI-04 | Course Management (create, validation, absence of update/delete) | BR-CRS-01..04 |
| TI-05 | Enrollment Management (create, grade assignment, delete, referential validation) | BR-ENR-01..06 |
| TI-06 | Dashboard UI (navigation, live data rendering, role-based gating, forms) | BR-UI-01..06 |
| TI-07 | Cross-module end-to-end flows | FA-QACAD-001 §5 (E2E-01..05) |
| TI-08 | Data integrity via direct H2 inspection | NFR-05, NFR-07 |

5. Features Not To Be Tested

| Feature | Reason |
| --- | --- |
| Course update/delete | Not implemented in the application — confirmed absent by design (BR-CRS-04), not a gap |
| Password reset / MFA | Out of scope per BRD §4.2 |
| Token refresh | Out of scope; expiry behavior (re-login required) is tested, refresh mechanics are not, because none exist |
| Load/performance, penetration, accessibility, localization | See §2.2 |

6. Entry Criteria

Testing for a given cycle may begin once:

- The application builds successfully (mvn clean install) with all existing unit tests passing.

- The application starts cleanly (mvn spring-boot:run) and the dashboard loads at /.

- Seed data is present (the three demo accounts; Flyway migration applied).

- The Test Plan, and for automated runs the relevant Test Cases, have been reviewed.

7. Exit Criteria

A test cycle is considered complete when:

- 100% of planned test cases have been executed (or explicitly deferred with reason logged).

- 100% of Critical and High priority test cases pass.

- No open Critical or High severity defects remain unresolved.

- ≥95% of Medium/Low priority test cases pass, with any failures triaged and either fixed or consciously accepted with a documented reason.

- A Test Summary Report has been produced (see §10).

8. Suspension Criteria & Resumption Requirements

Suspend testing if:

- The application fails to start, or a Critical defect blocks execution of more than ~30% of the remaining planned test cases (e.g., login itself is broken).

- The test environment (local machine / CI runner) becomes unavailable.

Resume testing when:

- The blocking defect is fixed and verified with a smoke test (login + one read + one write per module).

- The environment is restored.

9. Test Environment

| Item | Detail |
| --- | --- |
| Application under test | qAcademy Spring Boot app, run locally via mvn spring-boot:run, served at http://localhost:8085 |
| Database | H2, file-mode, reset-able by deleting ./data/qacademy.mv.db and restarting the app (Flyway + DataSeeder rebuild it) |
| Operating systems | macOS and Windows (NFR-04) — the plan explicitly calls for exercising both at least once per major cycle |
| Browsers (UI testing) | Chrome (primary), with Edge and Firefox as secondary/cross-browser spot checks |
| Prerequisites | JDK 17, Maven 3.8+, Git — see the project README.md for exact install steps per OS |
| Verification tools | Swagger UI (/swagger), H2 Console (/h2-console), docs/api-requests.http for manual API calls |
| Automation tools (Phase 5+) | Java, Maven, TestNG, Selenium WebDriver, RestAssured, ExtentReports — full detail in TS-QACAD-001 |
| Test accounts | Seeded: admin / staff / student, password Admin123! for all three |

10. Test Deliverables

| Deliverable | Produced During |
| --- | --- |
| Test Plan (this document) | Phase 1 |
| Test Strategy | Phase 2 |
| Test Scenarios | Phase 3 |
| Test Cases (with steps) + Requirement Traceability Matrix | Phase 4 |
| Automation Framework (skeleton, then implementation) | Phase 5–6 |
| Test execution logs / run history | Phase 7 onward |
| Defect reports | Phase 7 onward |
| ExtentReports HTML reports | Every automated run, Phase 7 onward |
| Test Summary / Closure Report | End of each test cycle |

11. Testing Tasks & Schedule

Dates are intentionally expressed as relative effort, not fixed calendar dates, so this plan stays usable regardless of when a given cycle actually runs — substitute real dates when scheduling an actual cycle.

| # | Task | Depends On | Relative Effort |
| --- | --- | --- | --- |
| 1 | Test Plan (this document) | BRD, Functional Analysis | ~0.5 day |
| 2 | Test Strategy | Task 1 | ~0.5 day |
| 3 | Test Scenarios | Task 2 | ~1 day |
| 4 | Test Cases + RTM | Task 3 | ~2 days |
| 5 | Automation Framework skeleton + diagram | Task 4 | ~1 day |
| 6 | Automation Framework implementation | Task 5 (approved) | ~3–5 days |
| 7 | First full execution + ExtentReports review | Task 6 | ~1 day |
| 8 | Defect triage & retest cycle | Task 7 | Ongoing |
| 9 | Test Summary Report | Task 8 | ~0.5 day |

12. Roles & Responsibilities

| Role | Responsibility | Assigned To |
| --- | --- | --- |
| Test Manager | Owns this Test Plan, tracks exit criteria, approves closure | Khosruz Zaman |
| Test Lead / Automation Engineer | Designs Test Strategy, builds the automation framework, maintains the suite | Khosruz Zaman |
| Manual/Functional Tester | Executes exploratory and manual test cases, logs defects | Khosruz Zaman |
| Developer | Fixes defects, maintains the application under test | Khosruz Zaman (as project author) |
| Product Owner | Approves scope, reviews exit criteria and summary report | Khosruz Zaman |

One person currently holds every role on this solo/portfolio project — the table is written as it would be for a staffed team so the plan transfers directly if the project ever gains contributors.

13. Staffing & Training Needs

Skills needed to execute this plan and the automation phases that follow: core Java, HTTP/REST fundamentals (status codes, headers, JWT bearer auth), SQL basics (enough to read the H2 console), Git, Selenium WebDriver fundamentals, RestAssured fundamentals, TestNG (annotations, data providers, suites), Maven project structure. No training beyond self-study is budgeted for this cycle; the companion Test Strategy links each tool choice to its rationale for anyone ramping up.

14. Risks & Contingencies

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | JWT expires (2 hours) mid-test-run, causing cascading auth failures in a long automated suite | Medium | Medium | Automation framework re-authenticates per test class/suite rather than reusing one token for an entire run |
| R-02 | H2 file lock ("database already in use") blocks a test run if a previous app instance is still running | Medium | Medium | Documented in README.md troubleshooting; automation setup step verifies the port is free before starting |
| R-03 | No dedicated staging/CI environment yet (Phase 8) — all testing is local | High | Low | Acceptable for current project stage; flagged as a roadmap item, not blocking |
| R-04 | Single point of failure — one person fills every role | High | Medium | Documentation (BRD/FA/this plan) written thoroughly enough that a new contributor could pick up any role |
| R-05 | Course entity has no update/delete endpoints, limiting negative-path and full-CRUD test coverage for that module | Certain (by design) | Low | Explicitly logged as an accepted scope gap (§5), not treated as a defect |
| R-06 | Browser/WebDriver version drift breaks UI automation over time | Medium | Medium | Test Strategy will specify a driver-management approach (e.g., Selenium Manager) to auto-resolve compatible drivers |

15. Defect Management Process

Severity (technical impact): Critical (system unusable / data loss) · High (major feature broken, no workaround) · Medium (feature impaired, workaround exists) · Low (cosmetic/minor).

Priority (urgency to fix): P1 (immediately) · P2 (this cycle) · P3 (next cycle) · P4 (backlog).

Workflow: New → Confirmed → In Progress → Fixed → Retest → Closed (or Reopened if retest fails).

Each defect logged with: steps to reproduce, expected vs. actual result, environment (OS/browser), severity/priority, and a link to the failing test case ID and (once automation exists) the ExtentReports entry/screenshot.

16. Test Metrics & Reporting

| Metric | Purpose |
| --- | --- |
| Test case execution % | Progress against plan |
| Pass rate (overall and per module) | Quality signal, highlights weak modules |
| Defects by severity/priority | Risk visibility |
| Defect density per module | Identifies modules needing rework or deeper testing |
| Automation coverage % (automated cases / total applicable cases) | Tracks automation maturity over Phases 5–8 |

Reporting cadence: an ExtentReports HTML report is generated after every automated run (Phase 7 onward); a Test Summary Report is produced at the close of each cycle, summarizing the metrics above against the Exit Criteria in §7.

17. Assumptions & Constraints

Inherits A-01–A-02 and C-01–C-03 from BRD-QACAD-001 §6. Additional testing-specific items:

- A-03: All testing in this cycle runs against a locally-hosted instance; no shared/remote test environment exists yet.

- A-04: Test data may be created and left in the H2 database between runs unless a case specifically requires a clean state; automated tests must not assume they are the only data present (see Test Strategy for data-isolation approach).

18. Approval

| Name | Role | Decision | Date |
| --- | --- | --- | --- |
| Khosruz Zaman | Test Manager / Author | ☐ Approved ☐ Changes Requested |  |

Appendix A — Traceability Snapshot

| BRD Module | Test Item(s) | Detailed cases due |
| --- | --- | --- |
| Authentication & Authorization | TI-01, TI-02 | Phase 4 |
| Student Management | TI-03 | Phase 4 |
| Course Management | TI-04 | Phase 4 |
| Enrollment Management | TI-05 | Phase 4 |
| Dashboard UI | TI-06 | Phase 4 |
| Cross-module flows | TI-07 | Phase 4 |
| Data integrity | TI-08 | Phase 4 |

(This table grows into the full Requirement Traceability Matrix — BRD ID → Scenario ID → Test Case ID — once Phases 3–4 are complete.)

Appendix B — Glossary

See BRD-QACAD-001 §10 for shared terms. Additions specific to this plan: Entry/Exit Criteria — the conditions that must be true to start/stop a test cycle; RTM — Requirement Traceability Matrix; RACI — a responsibility-assignment convention (Responsible, Accountable, Consulted, Informed), reflected here in simplified form in §12.