QA & Test Automation Roadmap

Project: qAcademy — School Management System

| Field | Value |
| --- | --- |
| Document ID | RM-QACAD-001 |
| Version | 1.0 |
| Traces to | BRD-QACAD-001, FA-QACAD-001 |
| Date | 2026-09-06 |

1. Purpose

Sequences the remaining STLC (Software Testing Life Cycle) deliverables for qAcademy, in the order requested: Test Plan → Test Strategy → Test Scenarios → Test Cases (with steps) → Automation Framework (skeleton, then implementation) → Execution & Reporting. Each phase's exit criteria gate the next phase, and every deliverable traces back to the BRD/Functional Analysis requirement IDs already established.

2. Phase Map

| Phase | Deliverable | Key Activities | Depends On | Exit Criteria |
| --- | --- | --- | --- | --- |
| 0 | BRD (BRD-QACAD-001) | Business requirements, scope, roles | — | ✅ Complete |
| 0 | Functional Analysis (FA-QACAD-001) | Module breakdown, permission matrix, data model | Phase 0 BRD | ✅ Complete |
| 1 | Test Plan (TP-QACAD-001) | Define scope, approach, environments, entry/exit criteria, schedule, roles, deliverables, risks (IEEE 829-style) | Phase 0 | Reviewed & approved by you |
| 2 | Test Strategy (TS-QACAD-001) | Define test levels, test types, automation approach (POM, hybrid UI+API), tools, defect management, risk-based prioritization | Phase 1 | Reviewed & approved by you |
| 3 | Test Scenarios (SCN-QACAD-001) | High-level "what to verify" statements per module, traced to BR/FR IDs | Phase 2 | Coverage checked against Functional Analysis §4 |
| 4 | Test Cases & Steps (TC-QACAD-001) | Detailed preconditions/steps/test data/expected results per scenario; mark each Manual vs. Automatable | Phase 3 | Every scenario has ≥1 case; RTM complete |
| 5 | Automation Framework — Skeleton | Folder/package structure, POM class design, config layer, reporting wiring — presented as a diagram + skeleton code, no full implementation yet | Phase 4 | You review and approve the structure |
| 6 | Automation Framework — Implementation | Build out framework per approved skeleton; automate the "Automatable" test cases from Phase 4 | Phase 5 | Suite runs green against a running qAcademy instance |
| 7 | Execution & Reporting | Run suites (UI, API, and combined), produce ExtentReports, log/triage any defects found | Phase 6 | A sample report generated and reviewed |
| 8 (optional, future) | CI Integration & Maintenance | Wire the automation suite into GitHub Actions, add regression-suite maintenance guidance | Phase 7 | CI run green on a fresh clone |

We are currently between Phase 0 (done) and Phase 1 — this roadmap itself, plus the BRD and Functional Analysis, are the Phase 0 deliverables.

3. Recommendation: One Framework, Two Suites, One Repository

You asked whether UI and API automation should live in the same project or separate ones, and specifically asked for a combined approach where reasonable. Here is the recommendation this roadmap assumes for Phase 5 onward — flag now if you'd rather split it before we design the skeleton:

- Separate repository from the application (qAcademy stays the app; a new qAcademy-automation repository holds the tests). This is standard practice: the test suite has its own release cadence, can target any deployed environment (local, staging, CI) without needing the app's source, and keeps a recruiter/reviewer's view of "the product" and "the test engineering" cleanly separated — which matters for a portfolio.

- One Maven project inside that repository, hosting both UI and API suites — a "hybrid framework" is a well-established, increasingly common pattern (not a compromise): both suites share the same Page Object Model conventions, the same config/environment layer, the same test data builders, and the same ExtentReports output, and — most importantly — the same test classes can mix both where a real flow demands it. Scenario E2E-03 in the Functional Analysis (create via UI, verify via API, grade via API, re-verify via UI) is exactly the kind of test that a hard UI/API split makes awkward and a hybrid framework makes natural.

- Proposed stack: Java 17 (matching the app, so your Java skill is demonstrated consistently) + Maven + TestNG (suites, data providers, priorities, parallel execution) + Selenium WebDriver (UI) + RestAssured (API) + Page Object Model for UI screens / a parallel "Service Object" layer for API endpoints + Extent Reports (as requested) + a properties/YAML-driven config layer so the same suite can point at localhost:8085 today and a deployed URL later.

This will be presented as an actual architecture diagram plus folder skeleton at Phase 5 — nothing is being built yet.

4. Working Agreement

Per your instruction, we proceed one phase at a time: each phase's document is produced, you review it, and only then do we move to the next phase. All documents are saved into this Claude Project (qa_Academy_java) as they're produced, so they persist across sessions and build into a complete, consistent STLC record you can point to as a body of work.

5. Next Action

Proceed to Phase 1: Test Plan whenever you're ready — say "go ahead" (or request changes to this roadmap, the BRD, or the Functional Analysis first).